# Quorum - Epic Breakdown

completeLast updated: 2026-04-23 2:07 PM (4w ago) Overview

This document decomposes Quorum (PRD FR1–FR46, NFRs, architecture, UX spec) into user-value epics and implementable stories with acceptance criteria. Figma wireframes you created are implementation reference: link the file URL in stories and acceptance criteria where layout matters.

## Next steps

Live from sprint status — the work that is actually moving right now.

Most recent: Story 1.5 scaffolded + flipped backlog → ready-for-dev 2026-05-17. Spec at 1-5-enforce-role-permissions-on-key-actions.md: centralized RBAC matrix (src/server/auth/rbac.ts), shared requireRole helper, refactor existing inline owner-checks, admin policy flip (admin can now invite + revoke per Story 1.4's locked deferral), new routes (DELETE invite, PATCH member role) with sole-owner + no-promote-to-owner guards, UX-DR10 disabled+tooltip pattern for non-owner UI, axe coverage extension to non-owner /w/<id> + members states, per-role server-route integration tests. 8 tasks. Story 1.3.2 still review (Task 5 OAuth + Task 9 real Stripe remain blocked). (2026-05-17)

Epic 1 epic-1.htmlin-progressEpic 2 epic-2.htmlbacklogEpic 3 epic-3.htmlbacklogEpic 4 epic-4.htmlbacklogEpic 5 epic-5.htmlbacklogEpic 6 epic-6.htmlbacklogEpic 7 epic-7.htmlbacklogEpic 8 epic-8.htmlbacklogEpic 9 epic-9.htmlbacklogReady for dev 1

1.5Enforce role permissions on key actions #story-15-enforce-role-permissions-on-key-actionsready-for-dev

## Epic 1: Workspace and team access in-progress

Users can create a workspace, sign in, invite others, and work within role boundaries with strict tenant isolation. Self sign-up is supported: a new user picks a plan (Solo Free / Solo Pro / Team Starter / Team Business) at /sign-up and a workspace is provisioned on the chosen plan (Story 1.3.2). The first invitation issued by a Solo workspace auto-promotes it to a Team plan.

doneStory 1.1: Application scaffold per architecture As a developer, I want the Quorum web app initialized per architecture decisions, So that all subsequent stories build on a consistent stack.

Maps to: ARCH-1, ARCH-2 (schema shell), ARCH-3 (auth placeholder).

Acceptance Criteria:

Given a clean repository
 When the scaffold is applied per architecture.md Then the app runs locally (dev server) with TypeScript, App Router, and Tailwind baseline
 And ESLint (or configured linter) passes on CI or npm run lint And DATABASE_URL can point at Postgres with Prisma client generation succeeding

doneStory 1.2: Create and name a workspace As a signed-in user, I want to create and name a workspace, So that I have an isolated place for my product effort.

Maps to: FR1, FR5 (initial row scoping).

Acceptance Criteria:

Given an authenticated user
 When they submit a valid workspace name
 Then a workspace is created and they are redirected or focused into it
 And all new records created in-session are scoped with that workspace_id And validation prevents empty names and handles duplicate name policy (document chosen policy in UI)

doneStory 1.3: Sign-in and workspace membership As a user, I want to authenticate and see workspaces I belong to, So that I can access my product work securely.

Maps to: FR2.

Acceptance Criteria:

Given valid credentials (per chosen auth provider)
 When the user completes sign-in
 Then they land on a workspace list or last-used workspace
 And session handling follows NFR-S3 baseline (secure cookies/tokens, no secrets in client)

doneStory 1.4: Invite members and assign roles As a workspace owner, I want to invite members and assign roles, So that my team can collaborate with appropriate permissions.

Maps to: FR3, FR4 (invitation acceptance flow).

Acceptance Criteria:

Given a user with owner (or delegated) permission
 When they invite by email and pick a role
 Then the invitee can accept and join with that role
 And role labels match RBAC matrix intent from PRD (owner/member/contributor/viewer as implemented)

ready-for-devStory 1.5: Enforce role permissions on key actions As a workspace member, I want the UI and API to prevent actions outside my role, So that I cannot bypass governance.

Maps to: FR4.

Acceptance Criteria:

Given users with different roles
 When a viewer attempts a mutating action (e.g. override filter, change billing)
 Then the API returns forbidden and the UI shows disabled control + tooltip (UX-DR10 pattern)
 And permitted roles succeed for the same action

backlogStory 1.6: Tenant isolation guarantees As a platform, I want strict workspace isolation, So that no tenant can read another’s data.

Maps to: FR5, NFR-S1.

Acceptance Criteria:

Given two workspaces A and B with test data
 When a user authenticated to A requests B’s resource IDs
 Then all such requests return 404 or 403 with no data leakage
 And automated test covers representative read/write paths

backlogStory 1.7: Leave or remove member flows As a member or owner, I want to leave or remove someone per rules, So that access stays current.

Maps to: FR6.

Acceptance Criteria:

Given role rules (owner cannot remove sole owner without transfer, etc.)
 When leave/remove is triggered
 Then membership updates and the user loses access immediately on next request
 And destructive actions require confirmation

## Epic 2: Team room and artifact navigation backlog

Users experience the conductor model: conversational team room, visible agent roster, artifacts alongside chat, conflict surfacing, clarifications, decisions, and cross-artifact navigation tied to one scope state.

mockedStory 2.1: Three-region responsive shell and full methodology rail As a user, I want the left rail to show the entire Quorum pipeline (PRD steps) while I work, So that I always see the real process—not a dumbed-down mystery track.

Maps to: UX-DR1, UX-DR12, UX-DR14, FR7 (container for interaction).

Acceptance Criteria:

Given a desktop viewport (≥1280px)
 When I open a workspace
 Then I see pipeline rail (~256px), team room (fluid), artifacts (~360px) per Figma/wireframe alignment
 And the pipeline rail lists all canonical steps from ux-design-specification.md §4.2.1 (1 → 2a → 2b → 2c → 3 → … → 12), scrollable or grouped-expandable, with completed / current / upcoming states
 And step 3 is labeled per PRD (Three-pillar analysis, not “Filter” alone) and expands to show Desirability → Feasibility → Viability as nested items while in that phase
 And there are no top-level rail steps invented outside the PRD (e.g. not “Conflict resolution” or “Sync” as fake methodology)
 And below 1024px, rail is reachable via drawer/tab without losing access to the same full step list
 And Figma file link is referenced for visual QA

mockedStory 2.2: Agent roster and step-active highlighting As a user, I want to see which agents are active for this step, So that the team feels real and legible.

Maps to: FR8, UX-DR2.

Acceptance Criteria:

Given a pipeline step configuration
 When the session loads
 Then active personas are highlighted and inactive ones are subdued with tooltip “Joins in [step]”
 And avatars + role labels match PRD roster naming policy

mockedStory 2.3: Conversational transcript and composer As a user, I want to read and send messages in the team room, So that I can run sessions with my AI team.

Maps to: FR7, NFR-P2 (streaming indicators).

Acceptance Criteria:

Given an active session
 When I send a message
 Then it appears in the transcript with correct ordering
 When an agent responds with latency >2s
 Then a streaming or step label indicator appears before full content (UX-DR3)

mockedStory 2.4: Artifact sidebar navigation As a user, I want to list and open workspace artifacts next to chat, So that I can context-switch without losing the conversation.

Maps to: FR9, FR32.

Acceptance Criteria:

Given artifacts of multiple types exist
 When I select an artifact
 Then preview or detail opens without leaving the team room layout
 And artifact list reflects a single underlying scope version; version chip when viewing non-current snapshot (if implemented)

backlogStory 2.5: Trade-off briefing when agents disagree As a user, I want structured conflict presentation when agents disagree, So that I can decide with clarity.

Maps to: FR10, UX-DR4 (reuse card visual language).

Acceptance Criteria:

Given orchestration emits a conflict structure
 When the UI receives it
 Then a trade-off panel shows positions, evidence links, and recommended resolution path
 And the user can acknowledge or proceed to decision capture

backlogStory 2.6: Clarify agent reasoning As a user, I want to ask for clarification on agent reasoning, So that I trust the analysis.

Maps to: FR11.

Acceptance Criteria:

Given an agent message with expandable rationale
 When I use “Clarify” (or equivalent)
 Then the orchestration requests deeper explanation and renders it in-thread
 And rate limiting or empty responses are handled gracefully (NFR-P2)

backlogStory 2.7: Record contested decisions As a user, I want decisions on contested recommendations stored, So that audit and resume are possible.

Maps to: FR12, FR25 (feeds override/decision log).

Acceptance Criteria:

Given a contested recommendation
 When I choose accept / reject / override with rationale
 Then the decision is persisted with actor, timestamp, workspace, and references to messages
 And the decision appears in a filterable Decision log minimal view or export hook

backlogStory 2.8: Pipeline checkpoint resume As a returning user, I want to resume from my last meaningful checkpoint, So that I don’t redo work.

Maps to: FR13, UX-DR6, ARCH-4.

Acceptance Criteria:

Given a saved checkpoint exists
 When I reopen the workspace
 Then a resume banner shows what is already complete and a CTA “Continue here”
 And orchestration state reloads from persisted checkpoint without corrupting scope

## Epic 3: Vision capture through organization backlog

Users run structured ideation (core needs captured), receive multiple concept directions and Generated Concepts in 2b (scroll, select baseline, refine + breakout, carry-back), then Organize with initial designs + concept + core needs visible, link visuals to themes, and confirm AI-proposed groupings before analysis.

mockedStory 3.1: Structured ideation session UI As a user, I want a full-team guided ideation session that runs the Kitchen Sink Discovery Framework and produces four structured deliverables, So that my idea is captured comprehensively before visuals, and every downstream step has a tethered source of intent.

Maps to: FR14.

Acceptance Criteria:

Given step 1 active and the full team (John, Kinsley, Winston, Mary) engaged
 When the user progresses through prompts across the 8 discovery categories (Core Idea, Features & Functionality, Look & Feel, Visual Identity, User & Audience, Reference Examples, Copy & Voice, Constraints)
 Then each question surfaces with its conversational prompt and concrete examples so the user is never staring at a blank field
 And inputs are validated and stored as structured session data
 And at session close the system produces four structured deliverables: (1) Problem & Solution Framing (problem, users, why-now, NOT, hypothesis, JTBDs, friction, delight, key insight), (2) Features & Capabilities (core / supporting / delight / deferred + personalization + error/empty-state + accessibility), (3) Master Design Prompt (tool-agnostic), (4) per-Screen Prompts (onboarding, home/dashboard, core features, empty state, error state, settings/profile)
 And empty states use "team ready" tone per UX principles
 And when the team proposes more than one concept direction, each is labeled and distinguishable in the transcript or summary (feeds FR46)

mockedStory 3.2: Multiple concept directions, external tab iteration, and carry-back As a user, I want several concept options, the ability to work in another tab or window, and a clear way to bring results back into Quorum, So that I can explore freely without losing the team room or methodology state.

Maps to: FR46, FR15 (handoff), UX-DR15, NFR-I3.

Acceptance Criteria:

Given ideation has produced one or more concept directions (prompts / briefs)
 When the user views the handoff area
 Then each direction appears as a distinct card or row (title, short rationale, status: Not started / Exploring externally / Brought back)
 And each has Open in new tab (or Copy link + open) for the external surface (e.g. Figma Make) without navigating away from Quorum as the only option
 When the user returns from external work
 Then they can attach URL, paste link, or upload (per product policy) to that direction and mark Brought back And Quorum persists workspace session; returning to the Quorum tab does not lose pipeline position (FR13 alignment)
 And at least two concurrent “exploring” directions can show in-progress state without corrupting each other’s attachments

backlogStory 3.3: Concept design prompt artifact (tool-agnostic, per direction) As a user, I want tool-agnostic design prompts tied to each concept direction, downloadable in my choice of formats, So that I can generate concept frames in any design tool I use (Figma Make, Claude, v0, Midjourney, etc.).

Maps to: FR15, NFR-I3 (stable link field).

Acceptance Criteria:

Given ideation outputs exist
 When the step completes
 Then each concept direction has copy/export for its prompt artifact
 And the prompt is tool-agnostic — not locked to Figma Make, usable in any generative design tool
 And the user can download the prompt in any combination of Doc, HTML, and PDF formats via checkbox or dropdown selection
 And the user can paste a returned link from any tool back per direction (feeds Stories 3.4, 3.6)

mockedStory 3.4: Generated Concepts — scroll, select, refine, and baseline As a user, I want to scroll through concept variations, select a baseline, and refine the chosen direction (including in a breakout window), So that 2c Organize and step 3 start from tangible designs—not a blank list.

Maps to: FR46 (2b surface), FR15, FR17–FR18 (link/update), UX-DR16, NFR-I3.

Acceptance Criteria:

Given Kinsley (or workflow) has produced two or more concept variations for the workspace
 And each variation covers the full product surface — not just a landing/hero page — including dashboard, core feature screens, settings, onboarding, empty states, and error states
 When step 2b is active
 Then the center surface shows Generated Concepts with a horizontally scrollable (or equivalent) series of preview cards, each labeled (e.g. direction name) and showing all screens per variation (e.g. thumbnail strip or screen carousel within each card)
 When the user selects a card
 Then a Refine region appears for that selection: natural-language input (placeholder guides concrete tweaks), Breakout window (opens external design surface in new tab/window), and submit to send refinement instructions
 And the user can attach / paste link / import carried-back updates without losing Quorum session state
 And baseline selection (and any retained alternates) is persisted and passed to Organize as part of the handoff bundle with concept labels and core needs from ideation

backlogStory 3.5: Concept direction without design system As a user, I want to align on aesthetics early without DS overhead, So that concepts match my intent.

Maps to: FR16.

Acceptance Criteria:

Given concept direction fields (mood, references)
 When saved
 Then they appear on concept artifact and feed orchestration context

backlogStory 3.6: Associate and update concept visuals As a user, I want to link concept visuals to features/flows and update them, So that the vision stays tangible.

Maps to: FR17, FR18.

Acceptance Criteria:

Given a Figma URL or attachment policy
 When user adds or updates links/thumbnails
 Then artifact panel shows Concept with last updated metadata
 And broken link state is visible with retry guidance

mockedStory 3.7: Proposed theme groupings and full product sitemap As a user, I want the system to propose a full product sitemap AND themed feature groups with dependencies, So that I can review both the overall structure (every section + contents + relationships) and the thematic clustering before the filter.

Maps to: FR19, ARCH-4 (job may be async).

Acceptance Criteria:

Given vision data including the 2b handoff bundle (designs, concept framing, core needs)
 When organize job completes
 Then user sees a full product sitemap — every section of the product mapped out, each with per-section contents (screens, capabilities, data flows) and relationships to adjacent sections (think product's table of contents with annotations)
 And user sees grouped themes with dependency hints alongside the sitemap
 And both outputs are tethered to the baseline concept set and core needs so the filter starts from tangible context
 And job states show queued/running/failed (NFR-P3)

mockedStory 3.8: Confirm or edit groupings As a user, I want to edit and lock organization, So that the filter runs on my approved structure.

Maps to: FR20.

Acceptance Criteria:

Given proposed groups
 When user drags/edits or accepts
 Then lock action enables next step
 And checkpoint triggers celebration microcopy (UX principles §5)

## Epic 4: Three-pillar filter with transparency backlog

Users run desirability/feasibility/viability conversations with evidence, dispute, live concept reflection, and final accept/override with audit. The three pillars operate as checkpoint gates: each feature must receive a terminal verdict (pass / fail / needs revisit) on all three before it can exit the filter into release allocation. See PRD → Three-Pillar Checkpoint Gates for gate definitions and pass criteria.

mockedStory 4.1: Pillar path rail, education, mode selection, and three-column board As a user, I want the left rail to show Desirability → Feasibility → Viability as my path through the filter, with a way to learn why those pillars matter, a way to choose Collaborate vs Let-AI-handle-it mode upfront, and a three-column board in the team room, So that the UI matches Quorum's methodology—not a generic "filter" black box—and I can pick how much I want to participate in the analysis.

Maps to: FR21, UX-DR4, UX-DR12, UX-DR13, UX-DR14 (ux-design-specification.md §4.2.1–§4.2.2).

Acceptance Criteria:

Given the workspace is in step 3 (Three-pillar analysis) When I view the app shell
 Then the full pipeline remains visible in the left rail (§4.2.1), and step 3 is expanded to show Desirability → Feasibility → Viability as nested items (each with Not started / In progress / Complete, optional Needs revisit)
 And the current pillar is visually highlighted and drives the session context (header / orchestration hook)
 And no invented top-level methodology steps appear (not "Filter" as the only label for step 3, not "Conflict resolution" or "Sync" as rail spine)

Given entering step 3 for the first time
 When I am prompted to choose a mode
 Then I see two options: Collaborate (work alongside agents, discuss each evaluation, argue back) and Let AI handle it (agents run full analysis independently, I review output and override)
 And mode selection is persisted and visible throughout the step
 And mode can be changed mid-step if I choose to, with clear confirmation

Given I am in the filter
 When I open “Why these pillars?” (or equivalent ⓘ)
 Then I see concise copy explaining Desirability (user/value), Feasibility (build/operate), Viability (should we / business & strategy) and why all three together matter
 And optional per-pillar short blurbs are available without blocking progress

Given filter step active
 When I view the team room
 Then three columns render — Desirability | Feasibility | Viability — with groupings from Epic 3
 And layout matches updated Figma / figma-handoff-brief.md Frame 4

backlogStory 4.2: Evidence and sources on conclusions As a user, I want evidence, sources, and rationale visible, So that nothing feels like a black box.

Maps to: FR22, NFR-P1 (expand/collapse performance).

Acceptance Criteria:

Given pillar results
 When I expand an evidence card
 Then I see source titles, links, snippets, confidence
 And keyboard-accessible expand (NFR-A1)

backlogStory 4.3: Dispute and follow-up analysis As a user, I want to dispute a conclusion and get deeper analysis, So that I can argue with the team.

Maps to: FR23.

Acceptance Criteria:

Given a pillar item
 When I choose dispute with comment
 Then orchestration runs follow-up and threads results
 And agent backbone tone respected (non-sycophantic copy templates)

backlogStory 4.4: Concept representation sync with scope As a user, I want concept views to reflect filter-driven scope changes, So that visuals match decisions.

Maps to: FR24.

Acceptance Criteria:

Given scope changes from filter
 When items are cut or merged
 Then concept artifact or preview updates or shows diff callout
 And fidelity badge remains Concept until refinement epic

backlogStory 4.5: Accept or override with audit modal As a user, I want to finalize recommendations or override with reason, So that I stay accountable.

Maps to: FR25, FR25d, UX-DR5, NFR-S6.

Acceptance Criteria:

Given finalization action
 When user overrides a gate verdict (pass → fail, fail → pass, or needs-revisit → forced resolution)
 Then modal collects reason and shows audit notice
 And decision stored append-only for audit (FR45 alignment, FR25d)
 And both the original verdict and the override remain visible on the record — the override does not rewrite history
 And override remains visible in filter context, not buried
 And downstream artifacts (release allocation, PRD narrative) display an override marker against affected features

backlogStory 4.6: Release allocation and combined ranking output As a user, I want per-pillar rankings, an overall combined ranking, and MVP/V2/V3 release recommendations with reasoning, So that I leave the filter with a defensible, release-allocated feature set — not just a sorted list.

Maps to: FR25a, FR25c (allocation consumes only gate-cleared features).

Acceptance Criteria:

Given step 3 has completed (mode: Collaborate or Let-AI-handle-it) and every feature has a terminal verdict on all three gates (pass, fail, or user-override-with-audit)
 When the output view loads
 Then I see three per-pillar rankings (features ranked within Desirability, Feasibility, Viability individually, most-important to least)
 And I see an overall combined ranking across all three pillars
 And I see release allocation recommendations: MVP / V2 / V3 / deferred, with reasoning shown per allocation (what data was weighted, which gate verdicts drove the call)
 And features that failed any gate without override are listed in a "did not clear" group with the failing gate(s) named — not hidden
 And features that were overridden carry an explicit override marker in the output
 And concept visuals reflect the final scope (features not in MVP are visually marked or filtered)
 And the output is exportable alongside other planning artifacts
 And the user can override any allocation with audit trail (FR25 alignment)

Given any feature still sits in needs revisit on any gate
 When the user attempts to advance to release allocation
 Then the system blocks advancement and lists the unresolved gates, prompting the user to either resolve each gate (via dispute loop, more evidence, or accept-as-is) or override (FR25c enforcement)

plannedStory 4.7: Pillar gate verdicts and exit criteria As a user, I want each pillar evaluation to produce a terminal verdict — pass, fail, or needs revisit — against documented pass criteria, So that I know whether a feature cleared the gate, not just where it ranked.

Maps to: FR25b, FR25c. Informs FR23 (dispute keeps a feature in needs-revisit).

Acceptance Criteria:

Given a feature under pillar evaluation
 When the agent(s) complete the assessment
 Then the feature receives a terminal verdict (pass / fail / needs revisit) on that pillar
 And the verdict is paired with a confidence level (low / moderate / high)
 And the evidence snippets, sources, and rationale that drove the verdict are attached and viewable (Story 4.2)
 And the verdict is stored with the feature record (not just displayed)

Given a pillar card in the three-column board
 When I view a feature on that card
 Then I see the verdict badge (pass / fail / needs revisit) on the feature
 And color and copy are distinct enough to read at a glance — pass, fail, and needs-revisit are never ambiguous (NFR-A4 contrast applies)
 And hovering / focusing reveals the pass criteria tested for that pillar and how this feature scored against them

Given a feature in needs revisit on any pillar
 When I attempt to finalize step 3 / advance to allocation
 Then the system surfaces every unresolved feature-gate pair and blocks advancement (Story 4.6 alignment)
 And I can resolve by: (a) running a dispute / deeper analysis (Story 4.3), (b) accepting as-is (forces pass), or (c) overriding with rationale (Story 4.5)

Given I am reviewing pillar verdicts
 When I open a "Why this verdict?" affordance on any pillar card
 Then I see the pass criteria for that pillar (what the agent tested for), the evidence collected, and the call — transparent not a black box (FR22 alignment)

## Epic 5: Planning and narrative outputs backlog

Users obtain PRD (HTML + DOCX), journey maps, refinement and motion capture hooks, roadmap, cost bands, and pitch outputs from agreed scope.

backlogStory 5.1: Canonical PRD internal model As a system, I want a single canonical PRD representation, So that HTML and DOCX never drift.

Maps to: FR26, ARCH export pipeline.

Acceptance Criteria:

Given post-filter scope state
 When PRD is generated
 Then one source feeds both HTML render and DOCX generation
 And generation shows job progress and handles failure gracefully (NFR-P4)

mockedStory 5.2: In-app PRD HTML preview + DOCX download As a user, I want to preview PRD in-app and download Word, So that I can share professionally.

Maps to: FR26.

Acceptance Criteria:

Given generated PRD
 When user opens artifact
 Then HTML preview loads in sandboxed viewer
 And DOCX download uses same source checksum/version id

mockedStory 5.3: Journey map generation and viewing As a user, I want journey maps for user and customer flows, So that flows are visual, not only text.

Maps to: FR27.

Acceptance Criteria:

Given agreed scope
 When journeys generate
 Then diagram or structured visual renders in artifact viewer
 And links to concept references where applicable

mockedStory 5.4: Refinement pass — journey + screen refresh, tokens, design system, and fix-up prompt As a user, I want the refinement pass to update journey maps, refresh all screens and their content, establish tokens + design system, and produce a fix-up design prompt plus Doc/HTML exports of all contextual material, So that nothing stale survives this step and I leave with implementation-ready design plus a prompt that updates my previous concept designs rather than replacing them from scratch.

Maps to: FR28.

Acceptance Criteria:

Given journeys marked stable and the filter output allocated to releases
 When user triggers refinement
 Then the workflow updates journey maps based on pipeline findings (three-pillar analysis, PRD, journey mapping) — no stale journeys survive
 And the workflow updates all screens and their content against current truth — correct features per section, correct content, correct hierarchy — no stale screens survive
 And the workflow produces refined high-fidelity static designs, a formal token inventory, and a design system plan (components, patterns, vocabulary)
 And the workflow produces a detailed design prompt for any visual tool (Figma Make, Claude, etc.) that references the previous concept designs and fixes and updates everything — correct content, correct placement, correct hierarchy, reflecting all pipeline decisions
 And the workflow produces Doc and HTML exports for all contextual material: token inventory, design system plan, screen-by-screen specs, updated journey maps
 And UI shows Refined fidelity badge when complete

mockedStory 5.5: Motion intent capture after refined design As a user, I want motion/interaction specs captured post-refinement, So that Luca’s layer attaches to stable screens.

Maps to: FR29, NFR-A2.

Acceptance Criteria:

Given refined artifacts exist
 When motion capture step runs
 Then structured motion spec artifact is created per screen/transition
 And reduced-motion alternatives captured as required fields
 And the output is delivered in two formats: a text file (full motion specification document) and an HTML file (formatted, browsable version with visual organization)

mockedStory 5.6: Roadmap and cost outputs As a user, I want roadmap and cost estimates with confidence bands, So that I can plan releases.

Maps to: FR30, PRD success criteria on confidence ranges.

Acceptance Criteria:

Given scope + motion scope inputs
 When generated
 Then roadmap artifact shows phases; cost shows ranges not false precision
 And exports available as artifacts

mockedStory 5.7: Pitch / executive narrative output — with refinement and multi-format export As a user, I want an audience-appropriate pitch deck generated, then time to refine both design and content, then exportable as PDF, DOC, and HTML, So that I can fundraise or align leadership with a polished artifact I have shaped to my voice, not a one-shot export.

Maps to: FR31.

Acceptance Criteria:

Given upstream artifacts
 When pitch generates
 Then output includes product experience section hook for motion (per PRD)
 And solo vs enterprise tone adapts without separate "mode" if following unified model
 And after generation, the user enters a refinement mode where they can adjust design (layout, visuals, slide composition) and content (copy, data points, narrative arc) iteratively — not one-shot
 And when ready, the user can export the refined pitch deck to PDF (presentation-ready, shareable), DOC (editable), and HTML (web-viewable, linkable)

## Epic 6: Sprint planning and build handoff backlog

Users generate stories with acceptance criteria, design/motion references, exports for external AI coding tools, progress tracking, and backend planning when needed.

mockedStory 6.1: Generate stories with acceptance criteria As a user, I want stories generated from approved scope, So that build work is legible.

Maps to: FR33.

Acceptance Criteria:

Given approved scope state
 When sprint planning runs
 Then stories include Given/When/Then ACs
 And stories are workspace-scoped and versioned

backlogStory 6.2: Attach design and motion references to stories As a user, I want stories to reference design and motion artifacts, So that implementers have context.

Maps to: FR34, NFR-I3.

Acceptance Criteria:

Given story records
 When user or system links artifacts
 Then links are stable URLs or internal IDs with metadata
 And missing link surfaces “blocked” hint for implementer

backlogStory 6.3: Export story bundle for AI coding tools As a user, I want to export stories for Cursor/Claude Code-style workflows, So that external tools can implement.

Maps to: FR35, NFR-I1.

Acceptance Criteria:

Given a story
 When export is triggered
 Then bundle includes AC, links, architecture excerpt, file path hints per PRD buildArchitecture
 And export JSON validates against published schema version field

backlogStory 6.4: Record implementation progress on stories As a user, I want to update story status in Quorum, So that the board reflects reality.

Maps to: FR36, UX-DR9.

Acceptance Criteria:

Given board columns
 When user drags or sets status
 Then persistence updates and audit-friendly history optional for later
 And Blocked requires reason field

backlogStory 6.5: Backend planning inclusion when required As a user, I want backend tasks when the definition demands infra, So that Damien-path work is explicit.

Maps to: FR37.

Acceptance Criteria:

Given product definition flags backend need
 When planning completes
 Then backend stories are generated with same rigor as frontend
 And conditional activation matches PRD (Damien)

## Epic 7: QA, security gate, and release decision backlog

Users run QA flows, mandatory security review, UAT-style acceptance against design/motion intent, and block/unblock release.

mockedStory 7.1: QA flows tied to acceptance criteria As a user, I want to run or record QA against story ACs, So that quality is traceable.

Maps to: FR38.

Acceptance Criteria:

Given stories with ACs
 When QA flow executes
 Then pass/fail per AC is stored and visible on story
 And links to test artifacts or runs optional

mockedStory 7.2: Mandatory security review pass (Cipher) As a workspace, I want security audit before release declaration, So that shipping meets policy.

Maps to: FR39, NFR-S4 alignment.

Acceptance Criteria:

Given build complete milestone
 When user requests release
 Then Cipher audit must be completed or explicitly waived with record
 And findings carry severity + remediation state

mockedStory 7.3: Acceptance review vs design and motion As a user, I want to compare delivery to design and motion intent, So that UAT is structured.

Maps to: FR40.

Acceptance Criteria:

Given linked design/motion artifacts
 When UAT session runs
 Then checklist captures spatial and temporal checks (checkboxes + notes)
 And reduced-motion behavior verified if applicable

mockedStory 7.4: Release blocked / unblocked As a user, I want to mark release blocked or unblocked, So that policy gates are explicit.

Maps to: FR41.

Acceptance Criteria:

Given QA + security + UAT states
 When user toggles release status
 Then blocked reasons are required and visible on dashboard/shell
 And unblocked requires all policies satisfied or waiver recorded

## Epic 8: Administration, usage, integrations, and audit backlog

Administrators configure tiers and seats, connect V1 integration, users see usage vs limits, and sensitive actions are auditable.

backlogStory 8.1: Subscription tier and seat configuration As an administrator, I want to configure tier limits and seats, So that billing matches the org.

Maps to: FR42.

Acceptance Criteria:

Given admin role
 When settings saved
 Then limits persist and enforce invite/usage rules per policy
 And UI matches Settings density (UX-DR10)

backlogStory 8.2: V1 external integration connector As an administrator, I want to connect Jira or Notion (V1 policy), So that enterprise onboarding isn’t manual-only.

Maps to: FR43, NFR-I2.

Acceptance Criteria:

Given OAuth or API key flow (document choice)
 When connection succeeds
 Then status badge shows Connected; errors show Degraded with retry
 And webhook handlers idempotent where applicable

backlogStory 8.3: Usage vs subscription limits As a user, I want to see usage against limits, So that I understand consumption.

Maps to: FR44, NFR-R3.

Acceptance Criteria:

Given metering data
 When user opens usage panel
 Then sessions/tokens (per product definition) display vs tier caps
 And approaching limit shows non-alarming warning

backlogStory 8.4: Audit log for sensitive actions As an administrator, I want append-only audit history for sensitive changes, So that we meet enterprise expectations.

Maps to: FR45, NFR-S6.

Acceptance Criteria:

Given security-sensitive events (integration, override, role, release waiver)
 When they occur
 Then audit entries capture actor, timestamp, workspace, payload summary
 And entries cannot be edited by normal admins

## Epic 9: Portfolio document output backlog

After ship and feedback, users obtain a polished end-to-end process document suitable for portfolio, case-study, or stakeholder-retrospective use.

backlogStory 9.1: Portfolio Document generation As a user, I want a comprehensive document that summarizes my entire product evolution from idea to shipped product, So that I can use it as a portfolio piece, case study, or stakeholder retrospective — showing the evolution, not just the result.

Maps to: FR47.

Acceptance Criteria:

Given the workspace has completed at least step 11 (Ship); post-ship metrics from step 12 are optional inputs
 When the user triggers Portfolio Document generation
 Then the system produces a single structured document covering: original problem & hypothesis, discovery insights & key decisions (from step 1 Kitchen Sink framework), concept evolution (before/after at each stage — step 2b concepts → step 5.25 refined designs), design decisions & rationale, three-pillar analysis highlights (per-pillar rankings + release allocation reasoning), architecture choices, the build process, QA & security findings, final product screenshots, key post-ship metrics (if available), and lessons learned And the document shows the evolution, not just the result — emphasizing how the product evolved through the structured process
 And lead agents are John (PO) and Kinsley (Product Designer) per pipeline assignment

backlogStory 9.2: Portfolio Document customization As a user, I want to adjust tone, audience framing, and which sections appear in my Portfolio Document, So that the same source produces the right artifact for a portfolio reviewer vs internal retrospective vs case study.

Maps to: FR47.

Acceptance Criteria:

Given an initial Portfolio Document has generated
 When the user enters customization mode
 Then the user can toggle section visibility, adjust tone (portfolio-friendly / retrospective / case-study), and edit content inline
 And the source data remains untouched — customization is a view over the source

mockedStory 9.3: Portfolio Document export As a user, I want to export my Portfolio Document as HTML, PDF, and Doc, So that I can share it on any platform my audience uses.

Maps to: FR47.

Acceptance Criteria:

Given a finalized Portfolio Document
 When the user exports
 Then the system produces HTML (web-viewable, linkable), PDF (presentation-ready, shareable), and Doc (editable)
 And all three formats render from the same source so content does not drift

plannedStory 9.4: Case Study generation as a distinct artifact As a user, I want to generate a Case Study that is shorter and more polished than the Portfolio Document, So that I have a shareable artifact for portfolio reviewers, prospective clients, or a public audience without sending them a long retrospective.

Maps to: FR60.

Acceptance Criteria:

Given the workspace has completed step 11 (Ship) at minimum
 When the user triggers Case Study generation
 Then the system produces a single-narrative document covering: one-line positioning, the problem, the approach, key decisions (with brief rationale), the team (agents involved), build stats (days, stories, ship date), what worked, what was hard, takeaways
 And output is distinct from the Portfolio Document: shorter, polished, and externally shareable
 And both documents pull from the same source of truth (audit trail, filter decisions, rationale log) so they stay consistent
 And the Case Study can be generated before the Portfolio Document is finalized (they are independent)

plannedStory 9.5: End-of-pipeline generate prompt As a user, I want the system to proactively offer to generate my Portfolio Document and Case Study at the end of the pipeline, So that I do not leave value on the table by forgetting to produce these artifacts after shipping.

Maps to: FR61.

Acceptance Criteria:

Given the user has completed pipeline step 12 (post-ship feedback)
 When the system detects step 12 completion
 Then the system surfaces a prompt asking: "Generate Portfolio Document, Case Study, or both?"
 And the prompt offers tone options: Portfolio reviewer (short, polished), Internal retrospective (longer, candid), Public case study (mid-length, shareable)
 And the user can dismiss the prompt and return to it later from the pipeline view
 And declining does not block access to the final step (Portfolio); user can always generate manually

plannedStory 9.6: Brand-adaptive styling for Portfolio and Case Study As a user, I want my generated Portfolio and Case Study to look like the product I built, So that every artifact carries my product's visual identity instead of a generic default.

Maps to: FR62.

Acceptance Criteria:

Given the workspace has an established visual identity (design tokens from step 5.25 and/or a brand palette)
 When the user generates the Portfolio Document or Case Study
 Then the output applies the user's project color palette, typography, and logo
 And HTML, PDF, and Doc versions all reflect the same brand identity
 And a fallback neutral theme is used if no brand identity is defined (e.g., early ship before design refinement)
 And Quorum's own meta case study (case-study.md in this planning repo) serves as a worked example of the pattern

plannedStory 9.7: Publish Case Study to personal portfolio As a user, I want to publish my Case Study to my own portfolio endpoint, So that I can share a canonical live URL that updates as my product evolves, instead of mailing a PDF each time.

Maps to: FR63.

Acceptance Criteria:

Given a finalized Case Study
 When the user selects "Publish to portfolio"
 Then the user can choose an endpoint: Quorum-hosted share link (default), Connected portfolio website (V1 integration list TBD, e.g., personal site, GitHub Pages, Notion), or Copy published URL for manual publishing And the published URL is canonical: updates to the source Case Study propagate to the live page on republish
 And published case studies carry a visible "last updated" timestamp
 And user can unpublish at any time
 And publishing requires no additional user credentials beyond Quorum auth for the default Quorum-hosted option

## Epic 10: Desktop distribution (macOS wrapper) planned

After core web MVP lands (Epic 1), users can install Quorum as a native macOS app — same experience as the web, plus dock presence, auto-update, and a real .app they can double-click. Thin-wrapper scope only: defers native menus, keyboard shortcuts, and offline mode to future iterations. See ADR-001 (adrs/adr-001-macos-wrapper-platform.md) for platform rationale (Tauri).

Introduces FRs (to be added to PRD in next update):

FR51: User can download and install a signed, notarized Quorum.app from quorum.app/download.

FR52: Quorum.app presents the full web experience in a native macOS window with proper dock and menubar presence.

FR53: Quorum.app checks for and applies updates on launch (auto-update with signed update manifest).

FR54: System produces distribution artifacts via automated CI — signed + notarized .dmg on tagged release.

FR55: Quorum.app passes security review covering Apple entitlements, hardened runtime, and network egress posture.

Dependencies:

Epic 1 must ship first — the macOS app wraps the web experience; web stability is prerequisite.

Web-prep work must land in quorum-app — see implementation-artifacts/epic-10-web-prep-handoff.md (deep linking, session portability, window chrome awareness, notification surface). Prerequisite stories added to Epic 1's backlog.

Agent ownership:

| Area | Owner | Supporting |
| --- | --- | --- |
| Tauri shell, Rust, signing, updater, CI | Damien | — |
| App icon, DMG installer visuals, download page UX | Kinsley | Jaymes (build) |
| Download page copy, release notes | Paige | — |
| Security review | Cipher | — |
| Optional download-page launch animation | Luca | — |
| Platform-choice sanity check | Winston | (captured in ADR-001) |

plannedStory 10.1: Tauri shell scaffolding As a Quorum team member, I want a Tauri shell project that wraps the Quorum web app in a native macOS window, So that we have a runnable .app showing the existing web experience with zero UI rebuild.

Maps to: FR52.

Acceptance Criteria:

Given a fresh dev machine with Rust + Node toolchains installed
 When developer runs npm run tauri dev from the desktop-wrapper project
 Then a native macOS window opens showing the Quorum web app served from localhost:3000 And webview uses system WKWebView (not bundled Chromium)
 And window chrome includes standard macOS traffic-light buttons (close / minimize / maximize)
 And production builds point webview at https://quorum.app (environment-switchable via tauri.conf.json)
 And release-build app size is under 20 MB

plannedStory 10.2: Code signing, notarization, and auto-updater As a macOS user, I want Quorum to install past Gatekeeper cleanly and update itself automatically, So that I never see "unidentified developer" warnings and stay on the latest version without manual downloads.

Maps to: FR52, FR53.

Acceptance Criteria:

Given an Apple Developer ID certificate is configured in the build environment
 When CI runs a release build
 Then the resulting .app is signed with the Developer ID Application certificate
 And the .app passes Apple notarization and is stapled with the notarization ticket
 And hardened runtime is enabled on the signed binary
 And installed app passes Gatekeeper on a clean Mac running current macOS (no right-click-open bypass needed)

Given a newer signed version is available on the update feed
 When user launches Quorum.app
 Then app checks the update manifest at a known URL on quorum.app
 And if a newer version is available, app prompts the user to update with release notes visible
 And user can accept or defer; deferred updates re-prompt on next launch
 And update manifest is signed; unsigned or tampered manifests are rejected

plannedStory 10.3: CI release pipeline for macOS builds As a Quorum team member, I want a GitHub Actions pipeline that produces signed, notarized .dmg artifacts on tagged releases, So that shipping a new macOS version is a one-command operation.

Maps to: FR54.

Acceptance Criteria:

Given a git tag matching pattern desktop-v* is pushed
 When GitHub Actions macOS runner picks up the tag
 Then pipeline builds the Tauri app in release mode
 And pipeline signs, notarizes, and staples the binary using repository secrets for Apple Developer credentials
 And pipeline produces a .dmg artifact with the app pre-staged to drag-install to /Applications And pipeline publishes the .dmg + signed update manifest to the quorum.app distribution endpoint (S3, R2, or equivalent)
 And pipeline fails loudly if any step in the sign/notarize chain fails — no partial releases

plannedStory 10.4: App icon and DMG installer visuals As a macOS user, I want Quorum to look like a real Mac citizen from first sight — icon in dock, polished installer window, So that trust is established before I've even opened the app.

Maps to: FR51.

Acceptance Criteria:

Given Quorum's brand system (visual tokens, logo)
 When icon and installer visuals are produced
 Then app icon exists as 1024×1024 PNG master plus full .icns size set (16, 32, 64, 128, 256, 512, 1024 at @1x and @2x)
 And icon reads well at 16×16 (dock when minimized) without pixel mud
 And DMG installer window shows a background image with an arrow from the Quorum icon to an /Applications alias
 And installer window size, icon positions, and background are version-controlled in the build pipeline (not hand-set per release)
 And visual treatment matches web-app brand system — no standalone aesthetic drift

plannedStory 10.5: Download page at quorum.app/download As a prospective Quorum user, I want a clear download page that gives me the right Mac build for my machine, So that I can install Quorum without reading release notes or guessing architectures.

Maps to: FR51.

Acceptance Criteria:

Given a user lands on quorum.app/download from marketing or in-app prompts
 When page loads
 Then page detects the user's OS and highlights the Mac build as primary if on macOS
 And page serves the latest signed .dmg (Universal binary — Apple Silicon + Intel)
 And page shows current version number, release date, and minimum macOS version required
 And page links to a changelog with release notes for the current and previous 5 versions
 And page copy follows Quorum voice/tone guide — short, clear, action-first
 And page meets WCAG 2.2 AA (heading structure, alt text on screenshots, keyboard-nav friendly, sufficient color contrast)

plannedStory 10.6: Security review of macOS distribution As a Quorum team member, I want an explicit security review of the macOS distribution before public release, So that we ship with minimum-necessary permissions and no unreviewed attack surface.

Maps to: FR55, NFR-S1, NFR-S6.

Acceptance Criteria:

Given a release-candidate build of Quorum.app is available
 When security review runs (Cipher)
 Then entitlements file is reviewed — every requested entitlement has a documented reason
 And no excess entitlements are present (no com.apple.security.get-task-allow, no arbitrary network exceptions)
 And hardened runtime is confirmed enabled
 And network traffic from the running app is captured and reviewed — all outbound hosts are Quorum-owned or documented third parties
 And no credentials, tokens, or workspace content leak to logs, disk caches, or crash reports in unexpected places
 And signed update-manifest mechanism is reviewed for tampering resistance (signature verification, rollback protection)
 And findings are logged; release is blocked until all high-severity findings are resolved

## Epic 11: Question crafting & content quality planned

Users writing polls often struggle with question design — unclear wording, leading phrasing, inappropriate reading levels, missing accessibility considerations. Epic 11 provides template libraries, real-time clarity and bias checking, suggested rewordings, and inline best-practice guidance — all accessibility-aware by default. Result: better poll quality, better response data, and polls that meet WCAG 2.2 AA from first draft.

Introduces FRs (to be added to PRD in next update):

FR56: User can browse and apply a library of WCAG-AA compliant poll templates categorized by vote type.

FR57: System analyzes user-drafted poll questions in real time and flags clarity, bias, and accessibility issues inline without blocking.

FR58: System offers plain-language alternative phrasings for flagged poll questions.

FR59: System surfaces contextual best-practice guidance and accessibility tips during poll drafting.

Agent ownership:

| Area | Owner | Supporting |
| --- | --- | --- |
| Template content (phrasings, categories, intros) | Content strategist (new) | James (interim until agent is scoped) |
| Template browser + checker UX | Kinsley | — |
| Checker rules, thresholds, best-practice tip content | Content strategist + Kinsley | — |
| Backend checker service + LLM integration | Damien | — |
| Frontend implementation | Jaymes | — |
| Security review of AI data handling | Cipher | — |
| QA on checker false-positive rates | Quinn | — |

Accessibility posture:

All four stories embed WCAG 2.2 AA compliance in their acceptance criteria — not as a separate story but as a cross-cutting requirement. Templates ship WCAG-compliant. Checker flags accessibility issues directly. Tips include accessibility guidance. This is deliberate per James's direction that WCAG/ADA expertise be baked into the content tooling itself, not bolted on.

Future extension (not in MVP):

AI-assisted question drafting — user describes goal in plain language, system generates a compliant draft. Deferred until post-MVP once template and checker patterns are validated in user behavior.

plannedStory 11.1: Poll template library As a poll creator, I want a browsable library of ready-to-use poll templates organized by vote type, So that I can start from a proven, accessibility-compliant question pattern instead of writing from scratch.

Maps to: FR56.

Acceptance Criteria:

Given user is in the poll-creation flow
 When user opens the template library
 Then library shows templates grouped by category (Yes/No, Ranked Choice, Approval Voting, Sentiment, Multiple Choice, Free Response)
 And each template shows a preview (question text + answer options) before applying
 And user can search by keyword across template content
 And applying a template populates the poll draft with pre-filled question, options, and recommended settings
 And user can modify any template field after applying

Given a template is authored or reviewed
 When it is published to the library
 Then template content meets WCAG 2.2 AA — reading level at or below grade 9, plain language, no leading phrasing, clear answer options
 And all templates are reviewed by the content strategist before publication

plannedStory 11.2: Inline clarity, bias, and accessibility checker As a poll creator, I want real-time feedback while I write a poll question, So that I catch unclear wording, leading phrasing, or accessibility issues before publishing — not after the first confused response.

Maps to: FR57.

Acceptance Criteria:

Given user is drafting a poll question
 When user types or edits the question text
 Then system runs checks in near-real-time (debounced, under 500 ms)
 And checker flags: leading phrasing, loaded language, jargon or rare vocabulary, reading level above grade 9, ambiguous answer options, and missing alt text on attached images
 And flags appear as non-blocking inline indicators (icon + hover/tap for detail), not interrupting modals
 And each flag shows severity (info / warning / critical) and a one-sentence explanation
 And user can dismiss individual flags per draft

Given user is ready to publish
 When user initiates publish
 Then if any critical flags remain, system shows a single consolidated review dialog
 And user can publish anyway (with critical flags logged to the workspace audit trail) or return to edit
 And full review dialog is screen-reader accessible and keyboard navigable

plannedStory 11.3: Suggested rewordings As a poll creator, I want the system to suggest better phrasings when my question is flagged, So that I have a concrete alternative to consider rather than having to reinvent from scratch.

Maps to: FR58.

Acceptance Criteria:

Given a poll question has a flagged issue (leading, jargon, reading level, or similar)
 When user clicks "Suggest alternative" on the flag
 Then system presents 1–3 rewording candidates that address the flag
 And suggestions preserve the original question's intent and answer options
 And each suggestion shows what issue it resolves (e.g., "Neutral phrasing" or "Grade 7 reading level")
 And user can accept a suggestion (replaces the original), edit a suggestion inline, or dismiss
 And suggestions render within 3 seconds of request

Given suggestions are generated via an LLM backend
 When user-drafted question content is sent
 Then content is transmitted over an authenticated encrypted channel only
 And no user-drafted content is retained beyond the generation request (per privacy policy)
 And data handling is reviewed by Cipher before general availability

plannedStory 11.4: Inline best-practice guidance As a poll creator, I want contextual tips about question design and accessibility while I draft, So that I learn patterns as I work, not by reading docs upfront.

Maps to: FR59.

Acceptance Criteria:

Given user is drafting a poll
 When user reaches a drafting moment where a tip applies (e.g., adding a 6th answer option, writing a negatively-framed question, attaching an image without alt text)
 Then system surfaces a single contextual tip inline — short (1–2 sentences) and dismissible
 And tips cover both question-design patterns and accessibility considerations
 And tips are non-blocking — draft flow continues if user ignores
 And user can dismiss a tip for the current draft or permanently mute it via a gear icon
 And full tip library is accessible via a help panel at any time

Given tip content is authored
 When content strategist reviews
 Then all tips follow Quorum voice/tone guide, stay under 30 words, and cite a WCAG success criterion where accessibility-specific

## Final validation summary

| Check | Result |
| --- | --- |
| FR1–FR47 each mapped to ≥1 story | Yes |
| UX-DR1–UX-DR16 covered in Epic 2–4, 6, 8 + cross-cutting ACs | Yes |
| Architecture starter / stack reflected | Story 1.1 + ongoing constraints |
| Epics user-value ordered; later epics build on earlier | Yes |
| Stories avoid forward dependencies within epic | Sequenced intentionally—adjust if implementation reveals coupling |

Recommended next steps: Re-run bmad-check-implementation-readiness; use bmad-dev-story or your coding agent with Figma link + ux-design-specification.md when implementing UI stories.

Epics workflow complete. For BMAD navigation, use bmad-help.

## Requirements Inventory

Functional Requirements

FR1: User can create and name a workspace for a product effort.

FR2: User can authenticate and be associated with one or more workspaces.

FR2a: User can register a new account by selecting a plan and providing credentials, without requiring an invitation.

FR3: Workspace owner can invite members and assign roles with differentiated permissions.

FR4: User can perform only actions permitted by their role within a workspace.

FR5: System enforces isolation of data and artifacts between workspaces.

FR6: User can leave or be removed from a workspace according to role rules.

FR7: User can interact with the AI product team through a conversational team room.

FR8: User can see which agent personas are active for the current pipeline step.

FR9: User can open and navigate workspace artifacts alongside the conversation.

FR10: Agents can surface conflicting assessments and structured trade-offs for user resolution.

FR11: User can request clarification on agent reasoning during pipeline steps.

FR12: Product can record user decisions on contested recommendations.

FR13: User can resume work from a saved pipeline checkpoint.

FR14: User can participate in a full-team structured ideation session running the 8-category Kitchen Sink Discovery Framework (Core Idea, Features & Functionality, Look & Feel, Visual Identity, User & Audience, Reference Examples, Copy & Voice, Constraints) — each question with a conversational prompt and concrete examples — producing four structured deliverables (Problem/Solution Framing, Features & Capabilities, Master Design Prompt, per-Screen Prompts).

FR15: User can receive a tool-agnostic design prompt for external concept-design execution (Figma Make, Claude, v0, Midjourney, any tool) — downloadable in user-selected combinations of Doc, HTML, and/or PDF.

FR16: User can align on directional aesthetics for early concepts without a full design system.

FR17: User can associate initial concept visuals with features and flows in the workspace.

FR18: User can update concept visual references as the vision evolves.

FR19: System can propose a full product sitemap (every section + per-section contents + relationships) alongside themed groupings of features with dependencies for user confirmation.

FR20: User can edit or confirm organized groupings before analysis.

FR21: User can run structured three-pillar evaluation with two modes upfront — Collaborate (real-time discussion with agents) or Let AI handle it (independent analysis + user review).

FR22: User can view evidence, sources, and rationale tied to pillar conclusions.

FR23: User can dispute pillar conclusions and receive further agent analysis.

FR24: Concept representations reflect scope changes from filter outcomes.

FR25: User can finalize acceptance or override of pillar recommendations with rationale retained.

FR25a: System produces per-pillar rankings, an overall combined ranking, and release allocation recommendations (MVP / V2 / V3 / deferred) with reasoning per allocation.

FR26: System produces PRD as HTML and Word (.docx) from the same source.

FR27: System produces journey maps reflecting agreed user and customer flows.

FR28: User can trigger a refinement pass that updates journey maps, refreshes all screen content, establishes tokens + design system, produces a fix-up design prompt for any visual tool, and emits Doc + HTML exports of all contextual material.

FR29: System captures motion and interaction intent specifications after refined design — delivered as text and HTML files, with reduced-motion alternatives.

FR30: System produces roadmap and cost estimates informed by agreed scope and motion.

FR31: System produces audience-appropriate pitch or executive narrative outputs — user refines design + content iteratively — exported as PDF, DOC, and HTML.

FR32: User can navigate between artifacts sharing a consistent underlying scope state.

FR33: System generates epics and stories with acceptance criteria from approved scope.

FR34: Stories carry references to design and motion artifacts when applicable.

FR35: User can export stories in a form consumable by external AI-assisted implementation tools.

FR36: User can record implementation progress against stories in the workspace.

FR37: System includes backend-related planning when product definition requires it.

FR38: User can execute or trigger QA flows tied to story acceptance criteria.

FR39: System requires a security review pass after implementation and before release declaration.

FR40: User can perform acceptance review comparing delivered work to design and motion intent.

FR41: User can mark a release blocked or unblocked per security and quality policy.

FR42: Administrator can configure subscription tier limits and seat allocation.

FR43: Administrator can connect external work-tracking or knowledge import per V1 policy.

FR44: User can view usage relative to subscription limits.

FR45: System records auditable history of security-sensitive configuration and overrides.

FR46: User can review a series of generated concept variations (scroll/browse) — each variation covers the full product surface (dashboard, core features, settings, onboarding, empty/error states — not just landing) — select a baseline (retain alternates), refine with NL and/or another tab/window, carry results back, and downstream steps use initial designs, concept labels, and core needs from ideation.

FR47: System produces a Portfolio Document summarizing the end-to-end process (problem/hypothesis, discovery insights, concept evolution before/after, design decisions, three-pillar highlights, architecture, build, QA/security, screenshots, metrics, lessons learned) — exportable as HTML, PDF, and Doc — suitable for portfolio/case-study/retrospective use.

FR48: System can display subscription plans for selection by category and tier prior to authentication.

FR49: Plan selection during sign-up creates a workspace associated with the chosen plan; the plan is the source of truth for that workspace's feature limits and billing terms.

FR50: Workspace plan can be changed by lifecycle events (e.g., first invitation auto-promotes a Solo workspace to a Team plan) with the change recorded in audit history (FR45).

NonFunctional Requirements

NFR-P1–P4: Sub-second perceived UX for cached reads; incremental agent feedback; async jobs with visible states; export upper bounds or graceful degradation.

NFR-S1–S6: Tenant isolation, TLS, baseline authN/Z + RBAC alignment, Cipher alignment, GDPR-oriented privacy baseline, append-only audit for sensitive actions.

NFR-R1–R4: Horizontal scale path; concurrent work without silent loss (conflict surfacing); usage metering; uptime SLO to be defined pre-GA.

NFR-A1–A2: WCAG 2.1 AA core flows; reduced-motion support for product-controlled UI.

NFR-I1–I3: Story export schema + version metadata; integration resilience; stable Figma references.

NFR-O1–O2: Structured logs/metrics tenant-safe; alerting on critical job failures.

Additional Requirements

ARCH-1: Next.js App Router app initialized per architecture.md (create-next-app pattern).

ARCH-2: PostgreSQL + Prisma (or documented alternative) with workspace_id tenant scoping.

ARCH-3: Managed auth (Clerk / Auth0 / Better Auth) with RBAC enforcement on mutating routes.

ARCH-4: LangGraph (TypeScript) for orchestration with checkpoint/resume persistence.

ARCH-5: Job runner for long-running analysis and exports (queued / running / failed).

ARCH-6: Object storage (S3-compatible) for large artifacts and exports.

ARCH-7: API error envelope and JSON field naming per architecture patterns.

ARCH-8: Observability: structured logs with workspace + request id; OTel-compatible tracing where adopted.

ARCH-9: LLM provider abstraction for tiered models and metering (NFR-R3).

UX Design Requirements

UX-DR1: Implement three-region shell (pipeline rail ~240–280px, fluid team room min ~480px, artifacts ~320–400px resizable) on desktop; rail/artifacts collapse to drawers below 1024px (ux-design-specification.md §4.2).

UX-DR2: Agent roster with active vs inactive personas per step; “working” state after ~2s (FR8, NFR-P2).

UX-DR3: Streaming / step labels in team room for long model calls (NFR-P2).

UX-DR4: Evidence cards in filter UI (sources, confidence, expandable) (FR22).

UX-DR5: Override always visible in filter context; modal with reason + audit copy (FR25).

UX-DR6: Checkpoint / resume banner at top of team room when returning (FR13).

UX-DR7: Semantic dark-first tokens (canvas, elevated, accent-human, accent-agent, evidence) aligned to ux-color-themes.html.

UX-DR8: Phase chip (Planning · Build · Review) in app shell when applicable (§4.4).

UX-DR9: Sprint board columns (Backlog / In progress / In review / Done / Blocked) and story card fields for design/motion links + export (FR33–FR36, FR35).

UX-DR10: Settings area without agent banter; integration status badges (FR43).

UX-DR11: WCAG 2.1 AA on conductor flows; keyboard and focus visible; prefers-reduced-motion honored (NFR-A1, NFR-A2).

UX-DR12: Left rail shows full PRD quorumPipeline (canonical step names); step 3 nests D→F→V; no invented methodology labels like standalone “Filter”, “Conflict resolution”, or “Sync” (§4.2.1).

UX-DR13: “Why these pillars?” + per-pillar education; optional first-run banner when entering step 3 (§4.2.2).

UX-DR14: Long rail: scroll, sticky current step, and/or grouped collapsible sections that still expose every PRD step (§4.2.1a).

UX-DR15: Step 1 handoff: multi-concept direction UI + open external (new tab) + reconnect / attach result; in-progress state while user works elsewhere (FR46).

UX-DR16: Step 2b Generated Concepts (scroll → select → refine + breakout); 2c/3 keep designs + concept + core needs in context (FR46).

FR Coverage Map

| FR | Epic |
| --- | --- |
| FR1–FR6 | Epic 1 |
| FR7–FR13, FR32 | Epic 2 |
| FR14–FR20, FR46 | Epic 3 |
| FR21–FR25, FR25a–FR25d | Epic 4 |
| FR26–FR31 | Epic 5 |
| FR33–FR37 | Epic 6 |
| FR38–FR41 | Epic 7 |
| FR42–FR45 | Epic 8 |
| FR47 | Epic 9 |

(function(){ function resolveTarget(h){ if(!h) return null; // Exact match (full slug like #story-12-create-and-name-a-workspace). // Wrapped in try/catch because hashes with dots (#story-1.2) throw // SYNTAX_ERR in querySelector — caller falls through to the short // reference handler below. try { var el = document.querySelector(h); if(el) return el; } catch(e) {} // Short reference like #story-1.2 or #story-12.3 — strip dots, then // prefix-match the slugified id (story-N.M becomes story-NM-...). var m = h.match(/^#story-([\d.]+)$/); if(m){ var num = m[1].replace(/\./g, ''); return document.querySelector('[id^="story-' + num + '-"]'); } return null; } function openHashTarget(){ var el = resolveTarget(window.location.hash); if(!el) return; var d = el.closest('details'); if(d) d.open = true; setTimeout(function(){ el.scrollIntoView({behavior:'smooth', block:'start'}); }, 40); } window.addEventListener('load', openHashTarget); window.addEventListener('hashchange', openHashTarget); })();